## Slide 1: Progress Report on Triple Nested HWRF system Development
Zhan Zhang and Samuel Trahan

## Slide 2: The Problem
Great hurricane model: solves world peace.
Runs too slowly though: 4 hours on 3 machines
Darn.

## Slide 3: The Solution
Hard Work

## Slide 4: The Solution
(~1hr) Modified NEST_TERRAIN to cache terrain on first process, use wrf_global_to_patch instead of mpi_bcast for communication.
Parallelized per-nest-move terrain smoother SMDHLD, now parallel_smooth.
Enabled optimization on framework and nesting code.
(~10min) Got multiple I/O server groups working.
(~2min) Parallelized random number generator
~30min

## Slide 5: The Solution
Not enough! Model still takes 2:20 to run.
Expand to 4 machines, use all but 8 cpus (leave 1 core per machine free for OS).
Larger timestep (54sec for outer domain), call physics less often (every 5 dynamical timesteps).
Runtime now 1:26
Forecast skill unknown.

## Slide 6: More Can be Done
~3min – Change 3D boundary arrays to 2D (also critical for alternate microphysics)
~1.5min – have real_nmm pre-calculate radiation lookup tables, read into wrf instead of calculating there
~3min – reduce rsl.* I/O
~1-2 min – reduce halo sizes

## Slide 7: Code Optimization of Triple Nested HWRF System
Triple nested HWRF system (27-9-3) has been running parallel for 2011 hurricane season ;
The system is stable and produces comparable or better track/intensity forecasts with current operational HWRF;
The bottleneck for the system to be implemented into operation is the run time: it costs about 2 hours and 20 minutes for 126 hours forecast;
Several possible ways to further reduce the model run time, including:
- IO Servers configuration (identical results);
- Reducing HALO width (identical results);
- Increasing model time steps and physics calling frequencies;
- Adding one more node;
- Reducing model print statements;
- Reducing model domain;
- Loadleveler environment configuration;
3 dedicated nodes – thanks to vapor helpdesk.

## Slide 8: IO server experiments
IO servers are being added to reduce time spent on model output;
There are two numbers that can be specified: number of IO server groups (IO_SERVER) and number of tasks per group (IO_PERGRP);
Total tasks needed will be: No. of tasks to run atmospheric HWRF model + IO_SERVER x IO_PERGRP + No. of tasks to POM + No. of tasks for coupler;
Sample task decomposition for atmospheric model:
240) export NPROC_X=12 NPROC_Y=20 ;; 220) export NPROC_X=11 NPROC_Y=20 ;; 200) export NPROC_X=10 NPROC_Y=20 ;; 180) export NPROC_X=9 NPROC_Y=20 ;; 162) export NPROC_X=9 NPROC_Y=18 ;; 153) export NPROC_X=9 NPROC_Y=17 ;;

## Slide 9
No. of Processes for ATMOS model | No. of IO_SERVER (GROUPSxPERGRP) | Wall Clock hours
153 | 4x4 | 02:17
153 | 2x2 | 02:21
162 | 4x4 | 02:13
162 | 2x2 | 02:18
162 | 2x4 | 02:17
162 | 4x2 | 02:14
162 | 3x2 | 02:16
162 | 2x3 | 02:17
162 | 3x3 | 02:14
162 | 4x3 | 02:13
162 | 4x2 | 02:16
180 | 4x2 | 02:16
180 | 2x4 | 02:17
180 | 2x2 | 02:11 minimum
180 | 2x5 | 02:28 maximum
IO Server Experiments (3 nodes, dt=45s)

## Slide 10
No. of Processes for ATMOS model | No. of IO_SERVER (GROUPSxPERGRP) | Wall Clock hours
248 | 2x4 | 01:57
244 | 2x2 | 01:56
IO Server Experiments (4 nodes, dt=45s)
Reduced 15min by using 4 nodes

## Slide 11
Control run (current HALO width) | 02:17
HALO_NMM_FORCE_DONW1 120  48 HALO_NMM_INTERP_DOWN1 120  48 | 02:18
HALO_NMM_FORCE_DONW1 120  24 HALO_NMM_INTERP_DOWN1 120  24 | 02:17
All variables 120  48 | 02:16
HALO Experiments (3 nodes, dt=45s)
No Improvement

## Slide 12
No. of Processes for ATMOS model | No. of IO_SERVER (GROUPSxPERGRP) | Wall Clock hours
153 (3 nodes) dt=45s | 4x4, nphs/ncnvc= (4,4,4),movemin=9) | 02:11
153 (3 nodes) dt=54s | 4x4,nphs/ncnvc= (5,5,5),movemin=10 | 01:53
180 (3 nodes) dt=54s | 2x2,nphs/ncnvc= (5,5,5),movemin=10 | 01:40
180 (3 nodes) dt=54s | 2x2,nphs/ncnvc= (5,2,2),movemin=10 | 01:58
180 (3 nodes) dt=54s | 2x2,nphs/ncnvc= (2,2,2),movemin=10 | 02:02
180 (3 nodes) dt=54s | 4x2,nphs/ncnvc= (5,5,5),movemin=10 | 01:42
180 (3 nodes) dt=54s | 3x2,nphs/ncnvc= (5,5,5),movemin=10 | 01:38
180 (3 nodes) dt=54s | 2x2,nphs/ncnvc= (5,6,6),movemin=5 | 01:40
180 (3 nodes) dt=54s | 2x2,nphs/ncnvc= (5,3,3),movemin=10 | 01:50
180 (3 nodes) dt=63s | 2x2,nphs/ncnvc= (5,6,6),movemin=5 | 01:32
180 (3 nodes) dt=63s | 2x2,nphs/ncnvc= (5,3,3),movemin=10 | 01:38
240 (4 nodes) dt=45s | 2x4, nphs/ncnvc= (4,4,4),movemin=9 | 01:50
240 (4 nodes) dt=45s | 3x2, nphs/ncnvc= (4,4,4),movemin=9 | 01:48
240 (4 nodes) dt=54s | 4x2,nphs/ncnvc= (5,5,5),movemin=10 | 01:39
240 (4 nodes) dt=54s | 3x2,nphs/ncnvc= (5,5,5),movemin=10 | 01:26
240 (4 nodes) dt=63s | 3x2,nphs/ncnvc= (5,6,6),movemin=5 | 01:17
Time Steps and Physics Calling frequency experiments

## Slide 13
Smaller Parent Domain:
Reducing hwrf parent domain from 432 to 332 in north-south direction saved us about ~5minutes (only!).
Disable wrf_debug and wrf_message:
Disabling wrf_message, wrf_debuf could save us about 2-3 minuets.
Miscellaneous:
Bulkxfer=no: no improvement
MP_EAGER_LIMIT=100000: no improvement

## Slide 14
Best time:
4 nodes, dt=63s, smaller domain, 3x2,nphs/ncnvc= (5,6,6),movemin=5, 01:15
3 nodes, dt=63s, smaller domain, 2x2,nphs/ncnvc= (5,6,6),movemin=5, 01:26
Ongoing test runs:
Slightly increasing horizontal resolution, (0.18,0.06,0.02) to (0.21,0.07,0.023)

## Slide 15
HWRF test plan for 2012 implementation (individual upgrades)
HR12 | H061 | H062 | H063
Baseline | GFS Shallow convection and new PBL | Tuning of Microphysics parameters (NCW, NLImax, fall speed and so on) | H061+ H062
Triple nested HWRF (27-9-3km) Include new vortex initialization | Uses GFS shallow convection and PBL scheme implemented in July 2010 | Tune some microphysics parameters suggested by Eric and Brad | Combination of shallow convection , PBL and Microphysics
Test cases: All 2011 cases in ALT and EP (about 600 cases) | Priority cases | Priority cases | All 2011 cases in ALT and EP (about 600 cases)
Dec. 15, 2011 | Jan. 31, 2012 | Jan. 31, 2012 | Feb. 28, 2012
Suggested priority cases: ATL: Harvey (14), Irene (33), Katia(51), Maria (35) , Ophelia(48) and Rina (?): total over 200 runs.
Suggested priority cases: EPAC: Dora(26), Eugene(25) and Fernanda(17) : total:68 runs
Final code will be delivered to NCO by March 15 2012.
NCO code test will be finished by Apr 15 2012, and the 2012 HWRF implementation is scheduled at May 15, 2012.