Description:

The Global Ensemble Forecast System (GEFS) runs in the NCEP production suite on the NOAA Central Computer System.  This system is developed and supported by the Environmental Modeling Center (EMC) and operated and managed by NCEP Central Operations (NCO).  The GEFS is a subset of a larger global ensemble system called the North American Ensemble Forecast System (NAEFS).  Currently, the NAEFS consists of the NCEP GEFS and the Canadian Meteorological Centre’s global ensemble system.

The objective of this project is to improve the probabilistic forecast skill of the GEFS.  This objective will be accomplished by increasing model vertical resolution within the GEFS and increasing horizontal resolution (0-192 hours).  This project will incrementally improve the NCEP GEFS by increasing the resolutions, tuned initial perturbations and stochastic perturbations four cycle times daily.  This project is an NCEP Annual Operating Plan (AOP) milestone for the 4th quarter of fiscal year 2011.  The milestone maps to NCEP’s strategic goal to produce and deliver the best products and services.

Scope:

The scope of the project includes:

- Use latest GFS model with new physics (GFS V9.01) replacing GFS V8.00

- Increase horizontal resolution from T190 to T254 (about 50-55km) for 0-192 hours forecasts.

  - Additional 70% CPU resources for this change

- Increase vertical resolution from 28 levels to 42 levels for 0-384 hours forecasts.

  - Additional 50% CPU resources for this change (based on changed horizontal resolution)

- Inflate low level initial perturbations.

- Tuned stochastic total tendency perturbation (STTP)

- Use current NCEP-post version

- Use current ESMF version for concurrent generation of all members.

- File changes

  - Remove extra 24 hour accumulation fields that were inadvertently added to the pgrba and pgrbb output files by changes to the postprocessor in the July 2010 GFS implementation (f186 to f192)

  - Restore anomaly fields that are intermittently missing from pgrbb files, resulting from a timimg problem introduced in the February 2010 GEFS implementation and a cleanup problem in the postprocessor introduced in the July 2010 GFS implementation

  - Need 75 days notification of this changes (working on TIN)

- Public data access (ftpprod, nomads)

  - N/A

- GEMPAK

- HPSS archives

  - Moving pgrbb archive from 1-y to 2-y

  - Archiving pgrbd files

- Add one additional variable for TIGGE data request from NCEP post process

  - Sunshine duration.

The scope of the project does not include:

The following areas of scope are uncertain or have not been fully defined:

Major Deliverables:

Planning

- Project charter

- Scope statement

- Project schedule

- Sign-off package for plan acceptance

- List of subjective assessment participants

Scientific Test and Evaluation

- Subjective assessment results from participants

- Objective verification results

- Computational resource analysis (estimations)

Technical Test and Evaluation

- Code available to NCO

- Network, service and storage capacity analysis

- Product format and content analysis

- Parallel production runs

- Analysis of production resource and schedule impact

Review

- Mid-term and final scientific implementation briefing

- Mid-term and final technical implementation briefing

- Signed implementation approval memorandum

Implementation

- TOC change notification

- Change requests in PMB JIF database

- Final code implemented in production

Justification:

This project will incrementally improve the overall probabilistic forecast skill of the NCEP GEFS by increasing the resolutions, tuning initial perturbations, adding stochastic scheme of the four cycle times daily. This project is intended to improve overall ensemble mean forecast skill such as anomaly correlation and RMS error.  To successfully complete this project, the changes to the NCEP GEFS must demonstrate improvement to the overall probabilistic forecast skill without degrading the forecast skill of the overall ensemble mean.

As part of a bilateral agreement with the CMC, in conjunction with the NAEFS project, NCEP has agreed to send parallel information to CMC at real time prior to the implementation

Organizational Scope:

The organizational scope of the project includes all of the NCO Branches, the EMC Global Modeling Branch, all the NCEP Service Centers, the NWS Telecommunications Gateway (TOC), the NOAA Web Operations Center (WOC) and the NWS OS&T.  EMC will be responsible for developing the code changes, running retrospective runs and validating the quality of the GEFS changes.  The NCO will be responsible for the technical testing, evaluation and implementation of the GEFS changes.  The NCO will also be responsible for coordinating the product and volume changes with the TOC, WOC and NWS OS&T.  The NCEP Service Centers, mainly HPC, OPC, CPC and NHC, will be responsible for the subjective evaluation of the GEFS changes.  The TOC and WOC will be responsible for allocating and approving the necessary resources needed for the GEFS changes on the downstream ftp servers.  The NWS OS&T will be responsible for issuing and approving the change notification to the field.

Risk:

Project Authorization

Appointment of Project Manager:

To achieve the objectives of this project, I appoint Brent Gordon as Project Manager for this project. In this capacity, Brent Gordon has the authority to expend NCO human and financial resources to accomplish objectives of the project.

Project Budget Authority:

In support of this project, I authorize the use of staff time to meet the scope/objectives. A time estimate will be provided for review and approval during the project planning phase.

Project Reporting Frequency:

Status will be reported on a monthly basis or as required by Sponsor.

Project Expected Duration:

A roll-up duration estimate is four months. Actual effort will be determined from the project plan and submitted to the Sponsor for review and approval.

Project Sponsor(s):

Ben Kyger, Acting Director NCEP Central Operations

Stephen Lord, Director NCEP Environmental Modeling Center

Signature(s) of the project Sponsor(s) indicates the project charter has been reviewed and approved by the Project Sponsor(s).

Project Sponsor Approval:   _________________________________________  Date: ____________

Ben Kyger, Director NCO

Project Sponsor Approval:   _________________________________________  Date: ____________

Stephen Lord, Director EMC

NTOP Project Number: NCOxx      Look at the RMS project list to get the proper NTOP number (confirm

with Sponsor/PMO)

PMO Project Number: PMOxxx    PMO will assign this number once the project is signed by Sponsor

(signed copy goes to PMO)

Document Information and Revision History

| Version | Date | Author(s) | Revision Notes |
| --- | --- | --- | --- |
| 1.0 | 03/29/2011 | Yuejian Zhu | New |
| 2.0 | 05/17/2011 | Yuejian Zhu | Modified – working on the details |