CMOI PROPOSED LIST OF NAEFS ISSUES FOR DISCUSSION AT JUNE 15 MEETING CMC-NCEP

1. APPENDIX 5 
 - Clearly confirm the status of Appendix 5 variables 
 - Are there other data that will be added? If so by when 
 - http://iweb.cmc.ec.gc.ca/cmc/CMOI/projects_activities/cmc_ncep/Latest_Appendix_5.html

2. PRECIPITATION DATA 
 - Could NCEP provided cumulative precipitation in the ensemble grib files 
   This would solve many precipitation interval related issues as we could then calculate our own intervals 
 - Is/(When is) NCEP going to provide Precipitation typing in grib files? 
    If yes then include cumulative precipitation types 
    What method of interpolation/smoothing to be used for precipitation data?

3. WAM data 
 - Is/(When is) NCEP going to include Wave Model data (as per Appendix 5) 
 - Is/(When is) CMC going to include Wave Model data in ensemble data set (As per Appendix 5)

4. INTERVALS OF TMIN/TMAX data 
 - Clarify/Coordinate intervals of Tmin/Tmax data in NCEP ensemble grib files 
 - CMC method see Note 3 on:  http://iweb.cmc.ec.gc.ca/cmc/CMOI/projects_activities/cmc_ncep/Latest_Appendix_5.html 
 - Presently NCEP offers a mix of 6hr and 12hr Tmin/Tmax intervals and it causes confusion

5. GRIB ISSUES 
 - When is NCEP implementing Grib-2 
 - When is CMC implementing Grib-2 
 - Coordinate/Clarify present grib encoding of precipitation type between CMC-NCEP 
     See grib coding comment at bottom of: http://iweb.cmc.ec.gc.ca/cmc/CMOI/projects_activities/cmc_ncep/Latest_Appendix_5.html

6. TELECOM ISSUES (concerning Brent Gordon, NCEP) 
a) Timely access of NCEP GFS ensemble data at the NWS/TOC FTP server (Estimate? by the end of June) 
        Brent is presently working at installing a push from NCEP to CMC 
        We have to provide info to Brent (e.g. server name, account , method to address security issues, etc.) 
        As per your suggestion, this could be a server currently in the DMZ area such as the one on which the Coast Guard writes on.

Data will be pushed using SCP (to be confirmed with NCEP) via the internet (or via Canarie?) 
        Data received on our server will need to be pushed on Castor in an operational directory (via PDS?)

b) More efficient packaging of NCEP NAEFS data sets (Estimate: By the end of June?) 
        Brent is working at packaging ensemble grib files => all variables/1 timestep/1 member/file 
        Files pushed from NCEP to CMC will be in this new format

c) Increased telecom capacity between CMC and NWS (Dedicated line) 
        This is an ongoing issue and will have to be properly planned for

7. INTERNAL EPS ISSUES ON WHICH WE MAY BE ASKED QUESTIONS: 
 - When will CMC offer a 12Z Ensemble run? To 10 days? To 15 days? (Estimate: Aug 1,2005) 
 - When will CMC offer a 00Z Ensemble run out to 15 days?  (Estimate: July 1, 2005) 
 - How will ensemble users be affected by possibly signiufiant changes in our EPS package coming soon?