NCDC - NOMADS TIGGE Accomplishments FY08
During FY08 the NCDC NOAMDS Team Funding Level was $50K

Overview
A) developed a unique end-to-end GENS access and display capability; 
B) software to generate TIGGE compliant archive records and provide to NCAR. 

A) The NOMADS team at NCDC  developed a cutting edge probabilistic ensemble Web Services engine to ingest, access, and calculate probabilities of  occurance for 3 variables using the GENS datasets.  This capability begins to address the NRC Board of Atmospheric Sciences and Climate recommendation (3.4) "Completing the Forecasts" to Advance NOMADS for ensembles.  See http://nomads.ncdc.noaa.gov/EnsProb/
B) developed and implemented an operational end-to-end ingest, pre- and -post processing capability to ingest  GENS, produce 13 TIGGE variables, and deliver to NCAR for GIFS Phase-I archive.   (see attached).

For FY09, at Funding level $50K, NOMADS will:
1) develop User Access to both 1 and 2.5 degree GENS Global Ensembles already being archived at NCDC, but not available on NOMADS.  This includes on-line disk, necessary Ingest servers, and staff resources to implement these data for user access through the NOMADS distributed data access web service (THREDDS, OPeNDAP, and GRADS sub-setting in 5D).  

2) Rutledge will actively pursue the WMO WCRP THORPEX GIFS draft plan and working group recommendation to prototype NOMADS as a potential design for NWP center integration of datasets for TIGGE variable generation and access.  Note: NCDC can not increase archive requirements for TIGGE beyond the already allocated NCEP Ensembles.